# Testing Guides

## Introduction

##### This appendix contains a number of one page testing guides that can be used as a memory aid for staff involved in the various phases of software testing.  Full details of each of the testing phases covered in this appendix are provided in Chapters 5 - 11.

##### In particular, the guides are intended to be used by the Tester (whether they be a member of the development team (in Unit and Integration Testing), of the testing team or the QA Group.

##### This appendix contains the following testing guides:

###### Unit Testing Guide

###### Integration Testing Guide

###### System Testing Guide

###### Systems Integration Testing Guide

###### User/Operations Acceptance Testing Guide

###### Regression Testing Guide.

##### For each testing phase, the following summary information is provided:

###### Purpose – a brief description of the purpose of this testing phase

###### Approach – listing the high level approach to conducting this testing phase

###### Inputs – listing the inputs to this testing phase

###### Testing Techniques – listing the testing techniques appropriate to this testing phase

###### Outputs – listing the outputs from this testing phase

###### Quality Considerations – listing a number of quality issues that should be considered within this testing phase

###### References – further sources of information on this testing phase.

##### It is intended that the individual testing guides be provided to the appropriate staff on testing projects, either as photocopies or electronically for reference purposes.

Unit Testing Guide

Purpose of Unit Testing

The purpose of Unit Testing is to produce reliable program units that meet their requirements.  The process is primarily intended to identify errors in program logic.

Approach

- Review Unit Test Plan.

- Execute and check all Unit Test Scripts and complete the Test Result Record Form (Appendix F).

- Ensure that each completed Test Result Record Form is countersigned by the Independent Test Observer.

- Complete Unit Test Log during the course of the testing phase (Appendix G).

- On completion of Unit Testing, provide the Development Team Leader with completed Test Result Record Forms, Unit Test Log and Unit Test Summary Report (Appendix J).

Inputs

- Unit Testing Plan (from the Development Team Leader).

- Unit Test Scripts and Test Cases (as designed by the Test Analyst).

- Blank Test Result Record Forms (from Appendix F of the Testing Framework document).

- Any relevant Re-use Packs from previous Unit Testing (from the project file).

Testing Techniques (see Chapter 3)

- Functional Testing against the requirements for the unit under test.

- Static Testing (such as code review and code walk-through).

- White Box Testing (the structure of the unit should be known to the developer).

- State Transition Testing (particularly where it is possible for the unit to be in a number of different states and for negative testing of the unit).

- Nonfunctional Testing (where appropriate, e.g. for Performance, Stress or Reliability Testing of the unit).

Outputs

- Fully tested units.

- Revised Test Cases (where appropriate).

- Archived test data.

- Completed Test Result Record Forms.

- Completed Unit Test Log.

- Completed Unit Test Re-use Pack (Appendix I).

- Completed Unit Test Summary Report (Appendix J).

Quality Considerations

- The use of independent observation of unit tests and traceability of testing documentation (such as signed-off Test Result Record Forms) is desirable

- Where a particular unit demonstrates serious defects on testing (and on retesting), consider deleting the existing unit and rewriting it (statistics show that units (and modules) that have demonstrated poor quality during unit and Integration testing are extremely likely to continue to demonstrate defects in live running).

- Ensure adequate contingency is included in the development plans for both testing and retesting.

References

- Chapter 5 (Unit Testing)

- Chapter 3 (Testing Techniques)

- Chapter 4 (The Management and Planning of Testing)

- Glossary

Integration Testing Guide

Purpose of Integration Testing

The purpose of Integration Testing is to demonstrate that the modules which comprise the Application Under Test (AUT), interface and interact together in a stable and coherent manner prior to System Testing.

Approach

- Review Integration Test Plan.

- Execute and check all Integration Test Cases and complete the Test Result Record Form (Appendix F).

- Ensure that each Completed Test Result Record Form is countersigned by the Test Observer.

- Complete the Integration Test Log (Appendix G).

- On completion of Integration testing, provide the Development Team Leader with completed Test Result Record Forms, Integration Test Log and Integration Test Summary Report (Appendix J).

Inputs

- Integration Testing Plan (from the Development Team Leader).

- Integration Test Script and Test Cases (as designed by the Test Analyst).

- Blank Test Result Record Forms.

- Re-use Packs from the Unit Testing phase (from the project file).

Testing Techniques (see Chapter 3)

- Functional Testing using Black Box Testing techniques against the interfacing requirements for the module under test.

- Non-functional Testing (where appropriate; e.g. for performance or reliability testing of the module interfaces).

- Where appropriate, some Functional Testing against relevant inter-module functionality (again using Black Box Testing techniques).

Outputs

- Fully tested and integrated modules.

- Revised Test Cases (where appropriate).

- Archived test data.

- Completed Test Result Record Forms.

- Completed Integration Test Log.

- Completed Integration Test Re-use pack (Appendix I).

- Completed Integration Test Summary Report.

Quality Considerations

- Where a particular module demonstrates serious defects on testing (and on retesting), consider re-writing the module (statistics show that modules that have demonstrated poor quality during Integration testing are extremely likely to continue to demonstrate defects in live running).

- For reliability testing, consider how representative the test environment is of the live system (e.g. has the volume of background network traffic been simulated accurately).

References

- Chapter 6 (Integration Testing).

- Chapter 3 (Testing Techniques).

- Chapter 4 (The Management and Planning of Testing)

- Glossary.

System Testing Guide

Purpose of System Testing

The purpose of System Testing is to establish confidence that the Application Under Test (AUT) will be accepted by the users (and/or operators), and to avoid errors in the live system that will have an adverse impact on the business from a functional, financial or image perspective.

Approach

- Review System Test Plan.

- Execute and check all System Test Cases and complete the Test Result Record Form (Appendix F).

- Ensure that each Completed Test Result Record Form is countersigned by the Independent Test Observer.

- Complete the System Test Log (Appendix G).

- On completion of System Testing, provide the Test Team Leader with completed Test Result Record Forms, System Test Log and System Test Summary Report (Appendix J).

Inputs

- System Testing Plan (from the Test Team Leader).

- System Test Script and Test Cases (from the Test Analyst).

- Blank Test Result Record Forms.

- Re-use Packs from the unit and Integration testing phases (from the project file).

Testing Techniques (see Chapter 3)

- Black Box Testing against high level system requirements.

- Thread Testing against the high level business requirements for the AUT.

- Nonfunctional Testing (such as, volume, stress and performance testing).

- Static Testing (e.g. review of system documentation, such as user manuals).

Outputs

- The tested system.

- Revised Test Cases (where appropriate).

- Archived test data.

- Completed Test Result Record Forms.

- Completed System Test Log.

- Completed System Test Re-use pack (Appendix I).

- Completed System Test Summary Report.

Quality Considerations

- What development methodology has been used for the system under test?

- Is the hardware/operating system/network software mature and robust?

- Is the quality of the test data adequate?

- Where appropriate, has it been possible to simulate appropriate load/stress/volume that the live system will exposed to?

References

- Chapter 7 (System Testing).

- Chapter 3 (Testing Techniques).

- Chapter 4 (The Management and Planning of Testing).

- Glossary.

Systems Integration Testing Guide

Purpose of Systems Integration Testing

The purpose of Systems Integration testing is to provide confidence that the Application Under Test (AUT) is able to successfully interoperate with other specified systems, and does not have an adverse affect on other systems that may also be present in the live operating environment or vice versa.

Approach

- Review Systems Integration Test Plan.

- Execute and check all Systems Integration Test Cases and complete the Test Result Record Form (Appendix F).

- Ensure that each Completed Test Result Record Form is countersigned by the Test Observer.

- Complete Systems Integration Test Log (Appendix G).

- On completion of Systems Integration testing, provide the Test Team Leader with completed Test Result Record Forms, Systems Integration Test Log and Systems Integration Summary Report (Appendix J).

Inputs

- Systems Integration Testing Plan (from the Test Team Leader).

- Systems Integration Test Script and Test Cases (from the Test Analyst).

- Blank Test Result Record Forms.

- The Re-use Packs from the Unit, Integration, and System Testing phases (from the project file).

Testing Techniques (see Chapter 3)

- Black Box Testing against high level system requirements (and specifically, those requirements addressing interoperability issues).

- Thread Testing against the high level business requirements for the AUT (again, focusing on interoperability requirements).

- Negative Testing and Error Guessing to uncover any unanticipated problems (such as contention for system resources).

Outputs

- The integrated system.

- Revised Test Cases (where appropriate).

- Archived test data.

- Completed Test Result Record Forms.

- Complete Systems Integration Test Log.

- Complete Systems Integration Test Re-use pack (Appendix I).

- Complete Systems Integration Test Summary Report.

Quality Considerations

- Systems Integration testing must take place on the live environment (using a separate test environment should only be considered if there are pressing reasons not to use the live system, and if the alternate environment can accurately represent the live system).

- Consider tool use to monitor system resource usage (e.g. to identify contention for resources).

- Ensure that the Test Analyst is both experienced and knowledgeable about the AUT and the live system (this is particularly valuable in the negative testing).

References

- Chapter 8 (Systems Integration Testing).

- Chapter 3 (Testing Techniques).

- Chapter 4 (The Management and Planning of Testing).

- Glossary.

User/Operations Acceptance Testing Guide

Purpose of Acceptance Testing

The purpose of Acceptance Testing is to confirm that the system meets its business requirements and to provide confidence that the system works correctly and is usable before it is formally “handed over” to the user(s) (either the end user or the operations user).

Approach

- Review Acceptance Test Plan.

- Execute and check all Acceptance Test Cases and complete the Test Result Record Form (Appendix F).

- Ensure that each Completed Test Result Record Form is countersigned by the Test Observer.

- Complete Acceptance Test Log (Appendix G).

- On completion of acceptance testing, provide the Test Team Leader with completed Test Result Record Forms, Acceptance Test Log and Acceptance Test Summary Report (Appendix J).

Inputs

- System Testing Plan (from the Test Team Leader).

- System Test Script and Test Cases (from the Test Analyst).

- Blank Test Result Record Forms.

- The Re-use Pack from the System and Integration Testing phases (from the project file).

Testing Techniques (see Chapter 3)

- Black Box testing against high level system requirements.

- Thread Testing against the high level business requirements for the AUT.

- Static Testing (e.g. review of system documentation, such as user manuals).

Outputs

- The User accepted system.

- Revised Test Cases (where appropriate).

- Archived test data.

- Completed Test Result Record Forms.

- Completed Acceptance Test Log.

- Completed Acceptance Test Re-use pack (Appendix I).

- Completed Acceptance Test Summary Report.

Quality Considerations

- Re-use of System Test materials (e.g. System Test Cases) wherever possible.

- User representatives should be chosen with appropriate experience and skills.

References

- Chapters 9 (User Acceptance) and 10 (Operations Acceptance).

- Chapter 3 (Testing Techniques).

- Chapter 4 (The Management and Planning of Testing).

- Glossary.

Regression Testing Guide

Purpose of Regression Testing

The purpose of Regression Testing is to ensure that the Application Under Test (AUT) still functions correctly following modification or extension of the system (such as user enhancements or upgrades or following new builds or releases of the software).

Approach

- Review Regression Test Plan.

- Execute and check all Regression Test Cases and complete the Test Result Record Form (Appendix F).

- Ensure that each Completed Test Result Record Form is countersigned by the Test Observer.

- Complete Regression Test Log (Appendix G).

- On completion of regression testing, provide the Test Team Leader with completed Test Result Record Forms, Regression Test Log and Regression Test Summary Report (Appendix J).

Inputs

- Regression Testing Plan (from the Test Team Leader).

- Regression Test Script and Test Cases (from the Test Analyst).

- Blank Test Result Record Forms.

- Re-use Packs from previous testing phases (from the project file).

Testing Techniques (see Chapter 3)

- Black Box Testing against high level system requirements

- Thread Testing against the high level business requirements for the AUT

- Non-functional Testing (such as, Volume, Stress and Performance Testing), where appropriate.

Outputs

- The Regression Tested system.

- Revised Test Cases (where appropriate).

- Archived test data.

- Completed Test Result Record Forms.

- Completed Regression Test Log.

- Completed Regression Test Re-use pack (Appendix I).

- Completed Regression Test Summary Report.

Quality Considerations

- Re-use of Test Cases from earlier testing phases (and in particular from System Testing) is key.

- Test expertise must be employed to anticipate the impact of the effect of enhancements/extensions to the AUT and its existing functionality.

- Consider the role of automated testing tools in performing regression testing.

References

- Chapter 11 (Regression Testing).

- Chapter 3 (Testing Techniques).

- Chapter 4 (The Management and Planning of Testing).

- Glossary.

The testing guides will be of particular use to Testers.