# Testing Process Health Check

## Introduction

##### This appendix contains a list of criteria to be used in performing a testing process health check and a suggested approach to conducting the task.

##### The testing process health check could be used in a number of ways:

###### To baseline the current state of testing within an organization prior to introducing a formal testing process

###### To monitor the progress of the adoption of a formal testing process and to identify areas that were satisfactory and areas that could be improved

###### As part of a process-improvement programme (see Chapter 13 – Improving the Testing Process).

##### The criteria used in the testing process health check are grouped under the following high-level headings:

###### Testing and the Software Development Process

###### Testing Process

###### Roles and Responsibilities

###### Testing Phases.

##### These groups and their individual criteria are described in full in the following sections respectively.  Section P7 contains an optional scheme for scoring the various criteria if a more quantitative approach is required.

##### A checklist is provided at the end of this appendix, which can be copied and used as a memory aid during the testing process health check.

## Terminology

##### The term “subject” is used to denote the person, project, department, or organization that is the target of the testing process health check.  The term subject could refer to a third party organization whose testing process needs to be assessed or it could be used internally within the host organization.

##### The term “auditor” is used to denote the person performing the testing process health check.

## Testing and the Software Development Process

##### This section contains criteria addressing high-level software development and testing issues:

###### Does the client have a formally documented process for software development, which incorporates testing issues?

###### Does the client consider test requirements during all phases of the software development process?  For example, are the system requirements reviewed to verify that they can be tested easily?

###### Does the client have plans for software development projects, and can they show you examples of such plans?  Do the plans explicitly show the points in the development at which testing will take place?  That is, is testing performed at all stages of the development and is adequate time assigned to testing?

###### Does the client organization have a Quality System (such as ISO9001 or TickIT), and is this integrated into the software development and testing process?

###### Does the client have a formally documented process-improvement scheme (such as CMM, TMMI or SPICE)?

###### Does the client make use of software metrics (that is, does the client collect and use metrics)?  Are metrics collected with regard to testing and used to improve the process (e.g.,, improved estimating of testing timescales)?

###### Who is responsible for ensuring that software development and testing standards are adhered to?  For example, does the client have a QA Group or a Testing Group with a QA Manager or Testing Manager?

###### How does the client manage requests for change/enhancement/defect (bug) fixes?  How are these requests tracked, how are they verified, and how are they signed off?  For example, is there some form of tool support for this process?

###### Does the client develop and test software under rigorous Configuration Management?

## Testing Process

##### This section contains criteria addressing client testing process issues:

###### Does the client have a formally documented testing process (such as a Testing Strategy or a Testing Framework document)?

###### Does the client have formally documented detailed plans for testing (such as a Test Plan document) and do the plans incorporate contingency for retesting defects?

###### Does the client understand and make use of the V Model in planning the various testing phases (see Chapter 4)?

###### Does the client have re-usable templates for standard testing documentation that all testing projects must use, including:

            - a Test Plan Document?

            - a Test Specification Document?

            - Test Scripts?

            - Test Result Record forms?

            - Test Logs?

            - Test Certificates?

            - a Test Summary Report?

            - Other documentation defined within the client process?

###### Does the client make re-usable templates for standard testing documentation widely available to all projects/groups engaged in testing within the organization in an easily usable form (e.g., sheets in a manual that may be photocopied, on CD, via an Intranet system)?

###### Does the client enforce the use of templates for standard testing documentation within projects/groups engaged in testing within the organization?

###### Does the client have reproducibility of testing?  (i.e., is the client confident that a given test environment could be recreated and the test rerun with the same result)?

###### Does the client conduct the testing process under rigorous Configuration Management?

###### Does the client have formally documented Test Result Categories and acceptable frequencies for defects?

###### Does the client testing process formally support re-use (e.g., are testing projects responsible for compiling Re-use Packs, and for making use of Re-use Packs compiled by previous testing projects)?

###### Does the client make use of automated testing tools within their testing process to reduce timescales and save effort?

###### Does the client ensure adequate test coverage (i.e., does the client ensure that all parts of the application under test (AUT) are tested)?

###### Does the client follow a process improvement program within the testing process?

###### Does the client collect and use metrics within their testing process?  If so, what metrics does the client collect, and how are they used the testing process?

## Roles and Responsibilities

##### This section contains criteria addressing the issues of staff roles and responsibilities within the client testing process:

###### Does the client have formally documented roles and responsibilities for the staff involved in the testing process, such as:

            - Testing Manager?

            - Test Team Leader?

            - Test Analyst?

            - Tester?

            - Independent Test Observer?

###### Are the reporting/liaison lines clearly defined for each role?

###### Who is responsible for ensuring that testing is managed correctly:

            - within the client organization?

            - within each project?

###### Who has responsibility for ensuring independent observation of testing (such as a quality assurance (QA) representative or member of staff not directly involved in the software development and testing)?

## Testing Phases

##### This section contains criteria addressing the issues of testing phases within the client testing process:

###### What formally documented testing phases does the client software development and testing process contain, and for each phase is there a specification of:

            - what is tested within that phase?

            - who is responsible for managing that phase?

            - who is responsible for performing the testing?

            - who is responsible for independently observing the testing?

            - which testing techniques should be used?

            - the test result categories?

            - the starting and halting criteria?

            - the formal documentation that is needed (e.g., Test Scripts, Test Logs)?

            - the inputs to and outputs from the phase?

###### Does the client consider obtaining Re-use Packs (see Appendix I) from previous testing phases in order to save time and effort within the current testing phase?

###### Does the client consider the requirements for and plan a testing phase during the corresponding phase of the software lifecycle (e.g., does the client plan Acceptance Testing during the Requirements phase)?

###### Does the client consider re-use at end of each testing phase (e.g., by compiling a Re-use Pack of the materials created during the testing phase – see Appendix I)?

## Optional Evaluation Scheme

##### While the overall result of conducting a testing process health check is to provide a qualitative view of the suitability of the testing process employed by the client, it may be useful under certain circumstances to take a quantitative approach to the evaluation.

##### For example, the auditor conducting the evaluation may find it useful to flag certain criteria or results that he or she feels the need to emphasis, or the client themselves may specify the use of such an approach in conducting the project.

##### Under such circumstances, the following scheme can be employed:

###### Review the criteria and assign each a weighting, placing this value in the appropriate cell of the check list provided at the end of this appendix:

            - 1 for essential criteria

            - 0.75 for important criteria

            - 0.5 for desirable criteria

            - 0 for non-applicable criteria

###### When evaluating the client testing process, consider each criterion and score it as follows:

            - 1 if the testing process fully satisfies the criterion

            - 0.75 if the testing process largely satisfies the criterion

            - 0.5 if the testing process partially satisfies the criterion

            - 0 if the testing process does not satisfy the criterion

###### On completing the evaluation, multiply the score for each criterion by its weighting and total the scores.

##### This scheme must be used with some caution, since it may be difficult to interpret the precise meaning of any particular score a given client testing process may achieve.

| Client | Department | Date of Testing Audit | Auditor Name |
| --- | --- | --- | --- |

| Criteria | Weighting (0-1) | Score (0-1) |  | Result |
| --- | --- | --- | --- | --- |
| Testing and the Software Development Process |  |  |  |  |
| Formally Documented S/W Development Process |  |  |  |  |
| Test Requirements at All Phases of S/W Development |  |  |  |  |
| Integrated S/W Development & Testing Plans |  |  |  |  |
| Quality System in S/W Development & Testing |  |  |  |  |
| Process Improvement in S/W Development & Testing |  |  |  |  |
| Use of Metrics in the Development Process |  |  |  |  |
| Responsibility for S/W and Testing Standards |  |  |  |  |
| Management of Change Requests |  |  |  |  |
| Use of CM in S/W Development |  |  |  |  |
| Sub Total |  |  |  |  |
| The Testing Process |  |  |  |  |
| Formally Documented Testing Process |  |  |  |  |
| Formally Documented Testing Plans |  |  |  |  |
| Understanding and Use of the V Model in Planning |  |  |  |  |
| Standard Testing Documentation |  |  |  |  |
| Availability of Standard Testing Documentation |  |  |  |  |
| Reproducibility of Testing |  |  |  |  |
| Use of Rigorous CM in Testing |  |  |  |  |
| Formally Documented Test Result Categories |  |  |  |  |
| Support for Re-Use |  |  |  |  |
| Use of Automated Testing Tools |  |  |  |  |
| Adequate Test Coverage |  |  |  |  |
| Use of a Testing Process Improvement Program |  |  |  |  |
| Use of Metrics in the Testing Process |  |  |  |  |
| Sub Total |  |  |  |  |
| Roles and Responsibilities |  |  |  |  |
| Formally Documented Roles and Responsibilities |  |  |  |  |
| Clearly Defined Reporting/Liaison Lines |  |  |  |  |
| Management Responsibility for Client Organization |  |  |  |  |
| Management Responsibility within Testing Project |  |  |  |  |
| Responsibility for Independent Test Observation |  |  |  |  |
| Sub Total |  |  |  |  |
| Testing Phases |  |  |  |  |
| Formally Documented Test Phases |  |  |  |  |
| Access to Re-Use Packs from previous testing Phases |  |  |  |  |
| Test Planning at all Phases of S/W Development |  |  |  |  |
| Re-Use of Testing Materials |  |  |  |  |
| Sub Total |  |  |  |  |
| Miscellaneous Issues |  |  |  |  |
| Sub Total |  |  |  |  |
| Total Score |  |  |  |  |