# Test Specification Document Template

## Introduction

##### This appendix contains a template for a Test Specification document, guidance on its use, and where appropriate, examples of the typical contents of such a document.  This template may be used as the basis of a Test Specification document for a particular test phase.

##### As described in Chapter 4 (The Management and Planning of Testing), each testing project must generate a Test Specification as one of the documents produced prior to the commencement of the testing activities.

##### Where text appears within the body of the template in angle brackets (< >), this denotes a place marker, which must be replaced with the appropriate information for a particular testing phase.

##### Text that appears in italic type is provided for information only (such as illustrative examples), and should not appear in the final Test Specification Document.

##### Where references to “Appendices” appear within this appendix, these refer to other appendices in this book.  The term “Annex” is used to refer to supplementary sections within this template.

##### The principal approach to be used in writing a Test Specification Document is to keep it brief and simple.  Make best use of the supporting information presented in this book (such as the other relevant template appendices), as well as pertinent material from the appropriate testing phase chapters.

##### Test Specification Document Front Sheet

| ##### Document Information {to <Client> Doc Standard} |  |
| --- | --- |
| ##### Project ID: | ##### <Project ID> The unique ID for this testing project |
| ##### Document Ref: | ##### <Doc Ref> A unique document reference for this document |
| ##### Testing Phase: | ##### <Testing Phase> The testing phase (e.g., Unit Test, etc.) |
| ##### AUT Title: | ##### <AUT Title> The definitive title of the application under test |
| ##### Date: | ##### <Date> The date this document was completed |

| ##### Distribution |  |
| --- | --- |
| ##### Copy Number | ##### Recipient |
| ##### 1. | ##### <activity leader> That is, Development Team Leader for Unit and Integration Testing, Test Team Leader for System Test, and so on |
| ##### 2. | ##### <Test Analyst> That is, the person designing and developing the Test Cases |
| ##### N. | ##### Project file |

| ##### Review & Approval |  |
| --- | --- |
| ##### Issue: | ##### <Issue Status> Issue status of the document (e.g. Draft, v1.0) |
| ##### R&A Number: | ##### <R&A reference> The reference to the final approving review |
| ##### Author | ##### <name of the author> The person who wrote this document |
| ##### Author Signature | ##### <signature of author> |
| ##### Approval (PM) | ##### <name of the Project Manager> |
| ##### Approval (PM) Signature | ##### <signature of the Project Manager> |
| ##### Approval (QA) | ##### <name of the Quality Assurance representative> |
| ##### Approval (QA) Signature | ##### <signature of the Quality Assurance representative> |

##### Contents

##### 1	Introduction

##### 1.1	Background

##### 1.2	Scope

##### 1.3	Structure of the Document

##### 1.4	References

##### 2	Test Requirement

##### 2.1	Introduction

##### 2.2	Test Philosophy

##### 2.2.1	Overview

##### 2.2.2	Functional Areas

##### 2.2.3	Test Result Categories

##### 2.2.4	Exclusions

##### 2.3	Test Environment

##### 2.3.1	Overview

##### 2.3.2	Hardware

##### 2.3.3	Software

##### 2.3.4	Test Data

##### 2.4	Staff Roles and Responsibilities

##### 2.5	Test Identification

##### 2.5.1	Test Scripts

##### 2.5.2	Result Reporting

##### 2.5.3	Acceptance Criteria

##### 2.5.4	Test Error Clearance

##### 2.5.5	Test Documentation

##### 3	Test Procedure

##### 3.1	Introduction

##### 3.2	Pre-Test Activities

##### 3.2.1	Test Environment

##### 3.2.2	Test Timescales

##### 3.2.3	Test Liaison

##### 3.2.4	Test Script Preparation

##### 3.3	Conducting the Test

##### 3.3.1	Test Execution Procedure

##### 3.3.1	Filing of Completed Test Result Record Forms

##### 3.4	Post-Test Activities

##### Annex A – Test Cases

##### 1	Introduction

##### 1.1	Background

##### This document provides the specification for the testing activities required for the <Testing Phase> testing of the < AUT Title>.

##### This section should contain a brief background to this testing project which should include:

##### a)	a brief description of the purpose of the AUT

##### b)	definitive version information for the AUT

##### c)	any other relevant supporting information.

##### 1.2	Scope

##### This document contains both the requirement for and the specification of the <AUT Title> <Testing Phase> test.

##### This section should contain any specific information on the scope of this testing (for example, if the testing activity does not address Nonfunctional Testing of the AUT, this should be stated).

##### 1.3	Structure of the Document

##### This document is structured in the following manner:

##### a)	Chapter 2 documents the <Testing Phase> test requirement for conducting <Testing Phase> testing on the <AUT Title> system

##### b)	Chapter 3 describes the high level activities comprising the <Testing Phase> test

##### c)	Annex A contains a list of the Test Cases to be employed in testing <AUT Title>.

##### 1.4	References

##### A numbered list of documents referenced within this document.  For example, <list of references to Overall Project Documents>

##### 1)	<Project authorisation document>

##### 2)	<Overall Project Plan>

##### 3)	<Quality Assurance Plan>

##### 4)	<Configuration Management Plan>

##### 5)	<Relevant Policies referenced within this document>

##### 6)	<Relevant Standards referenced within this document>

##### <list of references to items specific to this testing project>

##### 7)	<AUT Title> Test Plan Document (version N.N), <date>

##### 8)	<AUT Title> Functional Specification (version N.N), <date>

##### 9)	<AUT Title> Design Specification (version N.N), <date>

##### 10)	<AUT Title> Users Guide (version N.N), <date> (if appropriate)

##### 11)	<AUT Title> Operations Guide (version N.N), <date> (if appropriate)

##### 12)	<AUT Title> Installation Guide (version N.N), <date> (if appropriate).

##### 2	Test Requirement

##### 2.1	Introduction

##### This chapter documents the test requirement for conducting <Testing Phase> testing on the <AUT Title> system.

##### Testing will be against the Functional Specification (Reference 1), plus any other test instructions specified within this document.

##### The structure of this chapter is as follows:  Section 2.2 describes the philosophy behind the <Testing Phase> test process; Section 2.3 describes the requirements for the <Testing Phase> test environment; and Section 2.4 describes the test procedures to be used during the <Testing Phase> testing.

##### 2.2	Test Philosophy

##### 2.2.1	Overview

##### This section provides a brief overview of the purpose and goals of this testing activity.

##### The author should consider cutting and pasting selected sections from the “Overview” section of the appropriate Testing Phase Chapter of this Framework document (e.g., Chapter 5 Unit Testing).

##### The Overview should also contain a statement describing what the basis of developing the tests will be.  For example, the individual <Testing Phase> tests will be derived from the Functional Specification Document (Reference 1).

##### Finally, the Overview should state on what version of the AUT the testing will take place.  For example, Acceptance Testing will be performed on the final delivered system (vN.N).

##### 2.2.2	Functional Areas

##### This section describes the general areas of functionality that will be tested as part of the <Testing Phase> test; For example:

##### a)	user interface, including Help system

##### b)	on-line query and maintenance facilities

##### c)	error handling

##### d)	remote operation of the system.

##### 2.2.3	Test Result Categories

##### This section describes the test result categories that can be assigned as the result of conducting individual Test Cases;  For example:

##### There are five categories of test results, of which four represent an error state (that is, a deviation of the observed result from the expected result).  The categories are as follows:

##### a)	Pass - the observed test result conforms to the expected result

##### b)	Acceptable - the observed result indicates that the system differs from the agreed specification but is acceptable, requiring no change to the AUT, but requiring a change to the Functional Specification

##### c)	Tolerable - the observed result is incorrect; the AUT is workable and will be accepted, but the fault must be rectified within an agreed-on time period

##### d)	Intolerable - the observed result is incorrect and the fault must be corrected before the AUT passes this testing phase

##### e)	Test Error - the observed result is correct, but the expected result is incorrect (e.g., a typographical error in the test script).

##### On completion of each test, one of the above test result categories will be assigned to the Test Case by the Tester and recorded in the Test Result Record form.

##### 2.2.4	Exclusions

##### This section lists any areas or aspects of the AUT that will not be considered for testing within this testing project.  For example:

##### The User Acceptance Test will exclude testing of the system administration functions, since these will be testing during the Operations Acceptance Testing.

##### 2.3	Test Environment

##### 2.3.1	Overview

##### This section provides a brief overview of the test environment and should include:

##### a)	where the testing is to take place (i.e., which <Client> Site/Department)

##### b)	which computer facilities (e.g., standalone PCs, <Client> Network)

##### c)	any other relevant supporting information.

##### 2.3.2	Hardware

##### This section provides definitive information on the hardware to be used for this testing activity;  For example:

##### The Acceptance Test will be conducted using the following hardware:

##### a)	a twin node DEC VAX cluster consisting of:

##### i)	VAX 6410 of 32Mbytes memory

##### ii)	VAX 8550 of 48Mbytes memory

##### b)	VT220 terminal

##### c)	HP Laserjet 4Si printer.

##### 2.3.3	Software

##### This section provides definitive information on the software to be used for this testing activity (including operating system details and any ancillary system details, such as networking software); For example:

##### The Acceptance Test will be conducted using the following software:

##### a)	< AUT Title> (<version information>)

##### b)	VAX VMS operating system (v 5.4)

##### c)	Oracle RDBMS (v 6.0).

##### 2.3.4	Test Data

##### This section specifies the data that will be used for the purposes of the testing, as well as any exceptions or exclusions;  For example:

##### The Acceptance Test will be conducted using live data.  No items of handcrafted data will be used during the test.

##### 2.4	Staff Roles and Responsibilities

##### This section specifies the staff members who will be expected to attend the <Testing Phase> test, the roles that they will perform, and their responsibilities.

##### Unless there are significant departures from the Roles and Responsibilities outlined in the appropriate testing phase Chapter of this book (such as Chapter 5 - Unit Testing), cutting and pasting that section, or providing a reference to the appropriate section, will be sufficient.

##### If there are any exceptions of exclusions to the standard Roles and Responsibilities, these should be stated.  For example, during the User Acceptance Test, the User role will be represented by a committee of five users.

##### 2.5	Test Identification

##### 2.5.1	Test Scripts

##### Each individual Test Case will have a script describing how the test will be conducted and the expected result (Annex A provides a list of the individual Test Cases).  In particular, the script shall contain the following information:

##### a)	a unique test identifier

##### b)	a description of the purpose of the test

##### c)	a brief description of the state of the AUT prior to the test (e.g., for the purposes of this test, the Tester will begin the test with the AUT in the Start Up screen.  The working database shall be loaded, and the cursor shall be in the Login Name field of the Login Dialog Box).

##### d)	the precise and unambiguous steps required to execute the test

##### e)	a brief description of the expected results.

##### See Appendix E for a Test Script template.

##### 2.5.2	Result Reporting

##### The test results shall be recorded on a Test Result Record Form.  This form will record the following information:

##### a)	the AUT title and version

##### b)	the testing phase (e.g., Unit Test)

##### c)	the date of the test

##### d)	a unique test identifier

##### e)	the time of execution of each Test Case

##### f)	the observed test result

##### g)	the assigned Test Result Category (as documented in Section 2.3.3 of this document)

##### h)	a Test Error description (in the event that the assigned Test Result Category is Test Error)

##### i)	the signature of the Tester and Test Observer (plus any other signatures appropriate to the particular testing phase).

##### See Appendix F for a Test Result Record Form template.

##### 2.5.3	Acceptance Criteria

##### This section documents the frequencies of the Test Result Categories (see Section 2.3.3) that are considered to be acceptable for the AUT to pass this testing phase;  for example:

##### The AUT shall be deemed acceptable and the <Testing Phase> Test Certificate signed when:

##### a)	there are no outstanding intolerable faults

##### b)	there are less than 5 tolerable faults.

##### This section may also consider a number of general criteria which could be satisfied in order to accept the AUT:

##### a)	Test Requirements – has it been demonstrated that all the requirements for the AUT have been tested?

##### b)	Test Coverage – has it been demonstrated that all “parts” of the software have been exercised during testing (including exception-handling and error-handling routines)?

##### c)	Test Case Metric – how many Test Cases have been planned, designed, implemented, executed, and passed or failed?  This is a useful metric to collect to measure the progress of the testing activity

##### d)	Defect Detection Metric - has the rate of defect detection been plotted and has the rate of detection of defects levelled off?  A reasonable indication that the majority of the defects have been detected (however, caution must be exercised, since tester fatigue could also produce a similar result).

##### 2.5.4	Test Error Clearance

##### Where errors have been observed and recorded during testing, this section specifies the process by which correction of the errors is to be achieved;  for example:

##### For each observed error that requires further work to the AUT or the Functional Specification, the User Representative, Test Team Leader and Development Team Leader shall formally agree the following:

##### a)	The scope of rework and timescales for correction

##### b)	The Test Case (or Test Cases) required to be re-run following correction.

##### Any such rework made to the <AUT title> system shall be made under strict change management procedures.

##### 2.5.5	Test Documentation

##### This section describes the documents that shall be generated in support of the test activity.  These documents are as follows:

##### a)	The Test Script and component Test Cases

##### b)	Test results in the form of completed Test Result Record forms

##### c)	A Test Report briefly summarising the test results and any outstanding actions

##### d)	A Test Certificate to formally record that the AUT has passed the testing (see Appendix H for a Test Certificate template).

##### 3	Test Procedure

##### 3.1	Introduction

##### This chapter describes how the <Testing Phase> test will be performed.

##### This chapter is structured as follows:  Section 3.2 describes those activities that must be completed before testing can begin;  Section 3.3 describes those activities that take place during the <Testing Phase> test;  Section 3.4 describes those activities that take place after the <Testing Phase> test.

##### 3.2	Pre-Test Activities

##### This section describes the activities that must be completed prior to the testing of the AUT.

##### 3.2.1	Test Environment

##### This section describes what must be done in setting up the test environment for the testing.  For example:

##### The Test Team Leader will contact the System Manager to ensure that the live system will be available for the testing and that live system data is available for the Acceptance Test.

##### 3.2.2	Test Timescales

##### The <AUT title> <Testing Phase> test start date will be agreed-on in consultation with <staff involved in the testing> (see the Roles and Responsibilities section of the appropriate Testing Phase chapter for further details).

##### The period allowed for the completion of the test will be <time period> (as determined from the Testing Plan).

##### It may also be appropriate to specify how much time will be allowed for retest following correction of errors.  While it may be difficult to provide an estimate, one rule of thumb would suggest that retest should take less time than the original testing period.

##### 3.2.3	Test Liaison

##### This section documents the requirements for liaison with other staff;  for example:

##### The Test Team Leader will liaise with the Development Team Leader to agree the delivery date of the AUT for testing.

##### The Test Team Leader shall liaise with the Test Observer to ensure that he or she can attend the testing.

##### The Test Team Leader shall liaise with the User Representative to ensure that he or she can attend the testing.

##### 3.2.4	Test Script Preparation

##### The Test Analyst will, with reference to the Functional Specification for the AUT and any other specific instructions, prepare a Test Script and component Test Cases.

##### 3.3	Conducting the Test

##### 3.3.1	Test Execution Procedure

##### The Tester will execute the individual Test Cases comprising the <Testing Phase> test in the order in which they appear in the Test Script.

##### For each Test Case, the Tester shall follow the instructions specified in the Test Script for executing that Test Case.

##### Following the completion of each Test Case, the Tester shall complete a Test Result Record Form, assigning a Test Result Category for that Test Case by observation and interpretation of the test result, and signing the Test Result Record form for each Test Case.

##### The Independent Observer will observe this process to ensure the Tester follows the correct procedure, and to witness this fact by signing the Test Result Record Form for each Test Case.

##### 3.3.2	Filing of Completed Test Result Record Forms

##### Completed Test Result Record forms will be provided to the Test Team Leader for filing and subsequent review at the Post-Testing Review.

##### 3.4	Post-Test Activities

##### This section describes the activities that must be completed following the testing;  for example:

##### Following the completion of the <Testing Phase> test, a review meeting shall be convened with the objective of:

##### a)	reviewing the Test Result Record Forms

##### b)	determining whether the AUT passes the <Testing Phase> test.

##### If any test observations require further work on the AUT or its Functional Specification, the following will be agreed on:

##### a)	the scope of further work and the timescales for correction

##### b)	the Test Case (or Test Cases) that need to be rerun.

##### A Test Certificate will be issued to formally show that the AUT has passed its <Testing Phase> test.

##### Back-Up and Archival of the Test Assets (AUT, Test Data Set(s), Testing Procedures, Test Cases, description of Test Rig) shall take place.

##### A summary will be written of lessons learned for use in future testing phases.

##### A 	Test Cases

##### This annex contains a list of the Test Cases to be designed, implemented and executed during the testing of <AUT>.

##### For each Test Case, the following information is documented:

##### 1)	the unique identifier for the Test Case

##### 2)	a reference to the requirements this Test Case will test

##### 3)	a brief description of the Test Case

##### 4)	any other supporting information.