# Test Summary Report Template

## Introduction

##### This appendix contains a Test Summary Report template, which may be copied and used as the basis of a Test Summary Report for a particular testing phase.  The purpose of a Test Summary Report is to summarize the result of a particular testing phase and to provide the basis for subsequent improvement of the testing process.

##### As described in Chapter 4 (The Management and Planning of Testing), each testing project must generate a Test Summary Report as one of the documents produced at the conclusion of any given testing phase.

##### The principal approach to be used in writing a Test Summary Report is to try to produce a short, succinct document.  Make best use of the supporting information presented in this book (such as the other relevant templates), as well as pertinent material from the appropriate testing phase chapters.

##### Where text appears within the body of this template in angle brackets (< >), this denotes a place marker, which must be replaced with the appropriate information for a particular testing phase.

##### Text that appears in italic type, is provided for information only (such as illustrative examples), and should not appear in the final Test Summary Report.

##### Test Summary Report Front Sheet

| ##### Document Information {to <Client> Doc Standard} |  |
| --- | --- |
| ##### Project ID: | ##### <Project ID> the unique ID for this testing project |
| ##### Document Ref: | ##### <Doc Ref> a unique document reference for this document |
| ##### Testing Phase: | ##### <Testing Phase> the testing phase (e.g., Unit Test) |
| ##### AUT Title: | ##### <AUT Title> the definitive title of the application under test |
| ##### Date: | ##### <Date> the date this document was completed |

| ##### Distribution |  |
| --- | --- |
| ##### Copy Number | ##### Recipient |
| ##### 1. | ##### <activity manager> That is, the Testing Manager |
| ##### 2. | ##### <activity leader> That is, Development Team Leader for Unit and Integration Testing, Test Team Leader for System Test, and so on |
| ##### N. | ##### Project File |

| ##### Review & Approval |  |
| --- | --- |
| ##### Issue: | ##### <Issue status> Issue status of the document (e.g., Draft, v1.0) |
| ##### R&A Number: | ##### <R&A reference> The reference to the final approving review |
| ##### Author | ##### <name of the author> The person who wrote this document |
| ##### Author Signature | ##### <signature of author> |
| ##### Approval (PM) | ##### <name of the Project Manager> |
| ##### Approval (PM) Signature | ##### <signature of the Project Manager> |
| ##### Approval (QA) | ##### <name of the Quality Assurance representative> |
| ##### Approval (QA) Signature | ##### <signature of the Quality Assurance representative> |

##### Contents

##### 1	Introduction

##### 1.1	Background

##### 1.2	Structure of the Report

##### 1.3	References

##### 2	Overview

##### 3	Variances

##### 4	Assessment

##### 5	Results

##### 6	Evaluation

##### 7	Summary of Activities

##### 1	Introduction

##### 1.1	Background

##### This document provides the Test Summary for the <Testing Phase> testing of the <AUT Title>.

This section should contain a brief background and history to this testing project which should include:

a)	a brief description of the purpose of the AUT

b)	definitive version information for the AUT

c)	any other relevant supporting information.

##### 1.2	Structure of the Report

##### a)	Section 2, Overview, provides a high-level overview of the significant events and activities documented during the <Testing Phase> testing of the <AUT Title>

##### b)	Section 3, Variances, records any variances of the artifacts from their design specification (as documented in the <Testing Phase> Test Specification Document (Reference <reference number from Section 1.3 of this report>)) or as documented within the overall Testing Process

##### d)	Section 4, Assessment, provides a brief assessment of the comprehensiveness of the testing process for the <Testing Phase> Testing of the <AUT Title>

##### e)	Section 5, Results, provides a summary of the results of the <Testing Phase> Testing of the <AUT Title>

##### f)	Section 6, Evaluation, provides an overall evaluation of the testing process, including any observed problems and/or limitations

##### g)	Section 7 summarizes the major testing activities and events for the <Testing Phase> Testing of the <AUT Title>.

##### 1.3	References

##### A numbered list of documents referenced within this document; for example, <list of references to Overall Project Documents>

##### 1)	<Project authorisation document>

##### 2)	<Overall Project Plan>

##### 3)	<Quality Assurance Plan>

##### 4)	<Configuration Management Plan>

##### 5)	<Relevant Policies referenced within this document>

##### 6)	<Relevant Standards referenced within this document>

##### <list of references to items specific to this testing project>

##### <AUT Title> <Testing Phase> Test Plan document <Ref> (version N.N), <date>

##### <AUT Title> <Testing Phase> Test Specification document <Ref> (version N.N), <date>

##### 8)	<AUT Title> <Testing Phase> Test Script document <Ref> (version N.N), <date>

##### 9)	<AUT Title> <Testing Phase> Test Result Record Forms  <Ref> (version N.N), <date>

##### 10)	<AUT Title> <Testing Phase> Test Log <Ref> (version N.N), <date>

##### 2	Overview

This section provides a high-level overview of the significant events and activities documented during the <Testing Phase> testing of the <AUT Title>.

This section also specifies the scope of the testing (what was and what was not tested) and the test environment details (including the hardware, software and data used in the testing).

For Example:

The Acceptance Test for the SuperSoft software (v1.1, 2010) was begun on January 4th 2010, and completed on February 12th 2010.  During this Acceptance Test only the Customer Services Module was considered.

The testing was conducted on a Pentium X processor with 128Mbytes of memory running Microsoft Windows XP SP3.  Data set DS:301 was used to test the AUT.

##### 3	Variances

This section is used to record any variances of the artefacts from their design specification (as documented in the Test Specification document or as documented within the overall Testing Process.

For Example:

Conditions observed during the course of testing resulted in the design of additional Test Cases to explore concerns regarding the Customer Details input routine.  A number of additional defects were identified as a result, which were subsequently corrected and successfully re-tested.  The additional Test Cases were appended to the end Test Script for the Acceptance Test and listed as TP12/AT1/TS1/TC:35 to TC:46.

##### 4	Assessment

This section provides a brief assessment of the comprehensiveness of the testing process for the completed testing phase against the test objectives and constraints specified in the Test Plan document.

Where code coverage measurements have been made, the results should also be included in this section.

This section also identifies any aspects of the AUT that were not tested as thoroughly as planned (due to insufficient time or resources).

For Example:

All Test Cases were executed with the exception of Test Cases TP12/AT1/TS1/TC:14 to TC:18 (testing the Customer Database Details Access routines), which were omitted due to challenging testing timescales combined with the need to further investigate concerns associated with the Customer Details input routine.

All priority 1 Test Cases associated with the Customer Database Details Access routines were executed successfully, providing sufficient confidence to omit the Test Cases with lower priority.

##### 5	Results

This section provides a summary of the results of the <Testing Phase> Testing of the <AUT Title>.  This section identifies all resolved issues and summarises the details of their resolution.  It also lists all outstanding issues.

For Example:

Three of the Test Cases TP12/AT1/TS1/TC:06 to TC:08 revealed problems with the logic of the New Customer Input routine.  The developers corrected the observed defects and the amended code passed the re-test.  However, it was not possible within the time scales of the testing task to Regression Test the associated Add New Customer Details to Database routine.  This issue remains outstanding, and should be observed following installation and use in the live environment.

##### 6	Evaluation

This section provides an overall evaluation of the testing process, including problems and limitations.  The evaluation is based on the observed results of testing and how well they matched the evaluation criteria listed in the Test Specification document for this testing phase.

If available, an assessment of the risk of failure of problem areas of the AUT should be included.  This may be qualitative (following a low, medium and high scale, for example), or quantitative if it is possible to produce probability of failure values.

For Example:

The Customer Services Module of the SuperSoft application (v1.1, 2010) underwent comprehensive testing, with only five defects being observed, and three of these were associated with the New Customer Input routine.

Additional Test Cases were designed and executed to explore the Customer Details input routine, and following correction and re-testing it is believed this routine will have a high degree of reliability in use.

Since a number of problems were observed with the New Customer input routine and only perfunctory re-testing was possible due to challenging testing timescales, it is thought that there will be a Medium likelihood of failure in use.

Similarly, the lack of time for Regression Testing the associated Add New Customer Details to Database routine may cause issues in use.  However, because of the success of the initial testing of this routine, it is thought that the likely hood of failure of this routine is Low.

##### 7	Summary of Activities

This section provides a summary of the major testing activities and events for the testing phase.  This section also summarizes testing resource information, such as total staffing levels, total testing time, time spent in analysis and design, and so on.

It is useful to include planned and actual data where possible.

The information recorded in this section will depend on what information is collected during the progress of the testing.  Such information may well form part of any metrics programme used as part of the testing process.

For Example:

##### Test Start Date: January 4th 2010                   Test End Date: February 12th 2010

| ##### Item | ##### Planned | ##### Actual |
| --- | --- | --- |
| ##### Staff Levels | ##### 5 | ##### 5 |
| ##### Test Design Effort | ##### 2.5 | ##### 3.0 |
| ##### Test Execution Effort | ##### 3.5 | ##### 3.5 |
| ##### Retest Effort | ##### 1.0 | ##### 1.0 |
| ##### Test Management and Reporting | ##### 0.5 | ##### 0.75 |
| ##### Etc. |  |  |